# Enhanced Spotify Features Project Plan Draft

<Code Beats>

Team Members: Kyle Core, Heet Sheth, Michael Prospero

Date: 09/29/2026

Table of Contents

Introduction	3

Scope and purpose of document	3

System Scope	3

Problem/Opportunity Description	3

Anticipated Business/Personal Benefits	3

System Capabilities	3

System Context	3

Schedule	3

Staff Organization	4

Team Structure	4

Tracking and control mechanisms	4

# Introduction

## Scope and purpose of document (<author initials>)

In one paragraph, describe what is contained in this document and the general purpose of a Project Plan.  In a separate paragraph, provide an overview of your application.

This document describes an overall picture of what our project will look like and what we are attempting to accomplish. The System Scope will go into detail about our specific goals and the problems we will attempt to address by working on this project. It will also explain what we are trying to accomplish with this application and how we feel both ourselves and others can benefit from the features we would like to implement. Finally the System Scope will list the major functions/features of our application, or what it actually does, and the System Context Diagram which will show the data that is exchanged between our application and its different types of users. After the System Scope, this document will lastly outline organization of our group, such as the scheduling of different tasks, the roles and responsibilities assigned to different team members, and documentation that we will use to track the progress of this project.

Our project seeks to implement features to the existing Spotify app and improve areas where we feel it is lacking, namely in user customization and visible statistics tracking. Spotify is extremely limited in how it allows the user to customize their experience and tailor it to their own specific preferences, especially on mobile devices. We would like to add more settings for the user to make their home page experience more consistent and catered to what they want to appear, and give users more choice in what they can display on their public profile pages. We would also like to implement first party stat tracking for users, as Spotify already tracks all of that data, but there is no way for users to currently view any of it in the app. In addition we would like to improve Spotify’s features for discovering new music, past its current 30 track weekly playlist. Finally, we would like to let users transfer playlists from Apple music.

# System Scope

## Problem/Opportunity Description

In 1-2 paragraphs, describe what the goal is of your project.  What problem are you trying to solve or what opportunity are you trying to take advantage of?

The goal of this project is to improve the customization, implement in app stat tracking, and make discovering new music easier for Spotify users. Our current problems with Spotify are that the user experience can feel very inconsistent in regards to what is shown to them at any given time, users profile pages lack almost any kind of customization which makes sharing what you listen to publicly very difficult, there is no way to reliably view the data that Spotify keeps on the user, and Spotify’s current “discovery mode” is very limited.

## Anticipated Business/Personal Benefits

In one paragraph, describe what your company will hope to achieve by creating this application.  In another paragraph, describe the benefits to the users.

As users of Spotify, we view what we hope to achieve and the benefits to the users from what we plan to implement as one in the same. We believe that the features we want to add will create a more personalized and consistent experience for ourselves and other users.

## System Capabilities

List of major functions of the system.  These are taken from the Project Proposal and expanded upon.

Stat Tracking

- Tracks

- # of streams

- # of minutes streamed

- First date streamed

- Last date streamed

- Ranked placement

- Artists

- # of streams

- # of minutes streamed

- First date streamed

- Last date streamed

- Ranked placement

- Users top tracks

- Users top albums

- Albums

- # of streams

- # of minutes streamed

- First date streamed

- Last date streamed

- Ranked placement

- Users top tracks

- Genres

- # of streams

- # of minutes streamed

- User profile

- Total # of streams

- Total # of minutes streamed

- # of unique tracks listened to

- # of unique artists listened to

- # of unique albums listened to

- Top tracks

- Top artists

- Top albums

- Top genres

- Filters

- Can filter to view all listed statistics by lifetime, 6 months, 4 weeks, or custom timeframe.

Home Page Customization

- Pin existing Spotify created categories to where the user wants them on the home page; i.e place the “New releases for you” category to always appear at the top of the home page.

- Refresh categories with randomly generated content; i.e refresh for a different artist in the “More like:insert artist” category.

Profile Page Customization

- Display your favorite artists, tracks and albums on your profile.

- Organize the order in which your public playlists are displayed.

- Display your recently played artists, tracks and albums on your profile.

- Display stats you want to share on your profile.

- Choose which of the listed categories you want to publicly appear on your profile.

Discovery Mode

- Setting to increase the size of the discover weekly playlist.

- Filters

- Only play songs you haven’t heard before (Spotify will sometimes include songs it should know have played on your account before)

- Play songs from or similar to a specific artist(s)

- Play songs from a specific genre(s)

- Play songs released in a specific timeframe; i.e the 90’s.

Playlist Transfer

- Allow users to import playlists from Apple music.

## System Context

Using Visio or draw.io, create a System Context Diagram which depicts the primary users of the system and the information that is exchanged between them and the system.

Submit the System Context file as a separate file from your plan document

# Schedule

Using MS Project/Project Libre, create a Work Breakdown Structure Chart, identifying all tasks required to complete this team project, dependencies and staff resources for each of the tasks.  Include phases to group and organize your tasks and include milestones.

Submit the schedule file as a separate file from your plan document.

# Staff Organization

How is your team organized; who is the team leader and how are you organized?

Team Lead - Kyle Core

Frontend/User Experience Lead - Heet Sheth

Backend/Technical Lead - Michael Prospero

# Tracking and control mechanisms

Describe how you plan to track changes to this and techniques that you will use to monitor the progress of the various tasks. For example, do you have regular meetings, how do you use groupware to keep the documents in-synch and current, etc?